OmniEditor – Phase A

Team 8

Submitted: 10-07-2004

Team Members:

Vivek Lakshmanan	991598035

Drew McCash		991471368

Ryan Figueiredo	991573365

Daniel Kozimor	991634745

Adrian Balaura	990833602

Table of Contents

Requirements Specification

Environment Assumptions				3

Objectives 						3

Feasibility and Risks					3

Functional Requirements				6

Non-functional Requirements 			12

Project Plan

Introduction						14

Deliverables						14

Key Personnel 					15

Process Model/Project Organization/Staffing		15

Standards, Guidelines and Procedures		16

Management Activities  				17

Methods and Techniques				17

Quality Assurance					17

Change Management					19

Delivery						19

Architecture						20

Test Cases						23

Appendices

Appendix A						32

Appendix B						33

Requirements Specification

Environment Assumptions

- The number of people using the system can be all but unlimited; however the responsiveness of the system is inversely proportional to the number of clients actively using the service.

-	Hardware Interfaces:

Server:		2.4Ghz Processor, 2GB RAM.

Client:		Java Virtual Machine V1.4 and up, 100MB free disk space,

1.5Ghz Processor, 512MB RAM

Network:	100Mb Ethernet connection

Objectives

The objective of this project is to allow multiple developers to work on the same document remotely at the same time.  Furthermore, the developers will be able to use different text editors allowing users who prefer VIM and those who prefer Eclipse to use their respective editors while editing the same document.

Feasibility and Risks

Feasibility

| Criteria | Weight | VIM with gSOAP | Eclipse with AXIS |
| --- | --- | --- | --- |
| Ease of Flexibility and Extensibility | 20% | VIM: Not a modular architecture, therefore harder to extend and add extra functionality. gSOAP: gSOAP is a pre-processor, generating one-purpose code. However the flexibility is reduced since the generated code can only be used once. Score 7/10 | Eclipse: Plug-in architecture (OO). Loosely coupled and therefore easier to extend. Eclipse was built with extensibility in mind. AXIS: AXIS is used for generating, invoking and passing SOAP messages. More flexible since it dynamically builds SOAP messages. Score: 8/10 |
| Familiarity with software platform. | 20% | VIM and gSOAP: C based. Limited familiarity so it would be harder to learn and extend the legacy system. Score 6/10 | Eclipse and AXIS: Java based. High familiarity so it would be relatively easy to learn and extend the legacy system. Score 8/10 |
| Documentation | 20% | VIM and gSOAP: Poor documentation for extending VIM where as gSOAP is fairly well documented. Score 5/10 | Eclipse and AXIS: Heavily documented and lots of resources for plug-in development. Similarly, due to the heavy use of AXIS in industry, documents and guidelines are plentiful. Score 9/10 |
| Portability | 20% | VIM: VIM has platform specific code which may be harder to port to a different platform. Score 5/10 | Eclipse: Since it is based on Java, the Eclipse based client can be setup on virtually any platform. Score 8/10 |
| Performance | 20% | VIM: Since it is native code its much faster. Score 8/10 | Eclipse: Performance is traditionally slower due to the underlying interpreter. However, due to use of SWT, native widgets are often used which speeds up performance. Score 7/10 |

Analysis of Alternatives:

VIM with gSOAP	= 31/50 * 100 = 62%

Eclipse with AXIS	= 40/50 * 100 = 80%

Based on the analysis, we chose to implement the OmniEditor using Eclipse with AXIS.

Risks

| Risk | Risk Description | How to Deal |
| --- | --- | --- |
| Multiple Classes / Work | All members of the team have other classes and even full time jobs which also require a significant commitment of time. | - Smart Time Management which will allow us to properly handle all the necessary commitments. This includes scheduling meetings ahead of time and coming prepared for the meetings. - Use of email and instant messaging to keep track of progress, set new goals and reach consensus on implementations. |
| Lack of prior knowledge of the full architecture of the editor. | Although some members were familiar with Eclipse, none have worked with it extensively. Also none have knowledge of the low level (i.e. code-level) aspect of Eclipse and its extensibility. | - Come to tutorials and classes to learn. - Research new information and communicate it to rest of the team. - Download Eclipse and experiment with its plug-in structure. |
| Lack of prior knowledge of Web Services. | Most members have never worked with Web Services and have little prior knowledge of the concepts and theory as well as its practical applications. | - Come to tutorials and classes to learn. - Research new information and communicate it to rest of the team. |
| Conflicting Schedules | Because most members have taken different classes, or have full-time jobs it is difficult to agree on a time to meet, discuss, and work on the project. | - Since everyone is relatively free on the weekend, it was decided that all meetings shall take place on Saturday and Sunday (in addition to weekly mandatory meetings before and after class) - Use of email and instant messaging to keep track of progress, set new goals and reach consensus on implementations. |
| Improper Requirement Specification | Although as much work as possible will be put into the Requirements Specification, there is a danger that when coding begins those might need to be modified | - Extensively test and discuss requirements and foreseeable issues during meetings and over email/instant messenger - Plan for the possibility of modifying requirements and set aside time for potential modifications. |

Functional Requirements

Definitions:

Conflict:

- A client’s command infringes upon the scope of a guarded block of text.

- A client’s command infringes upon the scope of a pending update from another client.

Upload:

Summary:

- The upload command must specify the channel it is communicating on and the client id.

- If the channel specified does not exist then it is created on the server-side and the corresponding text from the client-side is loaded.

- If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, a client id is assigned.

- If the channel exists already and the client is not known to be communicating with the server on that channel then the accompanying text is ignored and the current state of the channel is relayed back to the client.

- On a successful upload, the updated state of the server’s buffer is returned to the client as a sequence of commands (see download).

- Failures:

  - Session has expired and client is no longer recognized by the channel.

  - The change(s) being uploaded conflict with existing changes (see definition of conflict).

Functional Requirement:

Goal: Inform the remote service to open a channel and update using the editing state of the client which includes the content of the local text buffer and the position of the cursor in the buffer.

Inputs: A SOAP message specifying:

- The channel ID [int]

- The client ID [int]

- The command string representing updates made on the client side [String]

- The position of the cursor in the buffer [int]

Outputs: A SOAP message specifying either:

Success: The command string representing updates made on the server side [String]

OR

Failure: An exception specifying the reason of failure. [Exception]

Pre-conditions:

a)   If a client has been provided an ID, it must use that same ID for all Uploads.

- The SOAP message containing the commands corresponding to the updated state of the remote buffer which are passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

A SOAP message specifying either:

Success: The command string representing updates made on the server side [String]

OR

Failure: An exception specifying the reason of failure. [Exception]

Exceptions can be thrown in the cases of:

a) Session has expired and client is no longer recognized by the channel.

b) The change(s) being uploaded conflict with existing changes (see definition of conflict).

Download:

Summary:

- The download command must specify the channel it is communicating on and the client id.

- If the channel specified does not exist then it returns an exception.

- If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, a client id is assigned.

- If the channel specified exists already and the client is not known to be communicating with the server on that channel then the current state of the buffer on the server is returned to the client.

- On successful download, the client updates its state based on the server’s response.

Functional Requirement:

Goal: Query the remote service about the editing state of all editors connected on the channel. The information relayed includes the content of the channel and the position of the cursors of the editors.

Inputs: A SOAP message specifying:

a)   The channel ID [int]

- The client ID [int]

Outputs:  A SOAP message specifying either:

Success: The command string representing updates made on the server side [String]

OR

Failure: An exception specifying the reason of failure. [Exception]

Pre-conditions:

a)   If a client has been provided an ID, it must use that same ID for all 			      Downloads.

- The SOAP message which is passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

A SOAP message specifying either:

Success: The command string representing updates made on the server side

[String]

OR

Failure: An exception specifying the reason of failure. [Exception]

Exceptions can be thrown in the cases of:

a) The channel ID does not exist.

Move:

Summary:

1.	The move command must specify the channel it is communicating on and the client id.

2.	If the channel specified does not exist then an exception is thrown.

3.	If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, an exception is thrown.

4.	If the channel exists already and the client is not known to be communicating with the server on that channel then the move is ignored and an exception is thrown.

5.	If the channel exists and the client is known to be communicating with the server then the current position of the cursor is updated on the server-side.

Functional Requirement:

Goal: Move the cursor up/down/left/right in the text buffer.

Inputs: A SOAP message specifying:

a)  The cursor position being moved to [int]

b)  The client ID

c)  The channel ID

Outputs: In case of failure, throw an exception [Exception]. Nothing is returned.

Pre-conditions:

- If a client has been provided an ID, it must use that same ID for all 		      Moves.

- The server must have associated the client (the specified client ID) with the specified channel ID.

- The SOAP message which is passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

In case of failure, throws an exception:

a) The server has not associated the client with the specified channel or the

session has timed out. [Exception]

b) The cursor position is outside of the range of [0, size(server-side_buffer)].

[Exception]

Mark

Summary:

1.	The mark command must specify the channel it is communicating on and the client id.

2.	If the channel specified does not exist then an exception is thrown.

3.	If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, an exception is thrown.

4.	If the channel exists already and the client is not known to be communicating with the server on that channel then the mark is ignored and an exception is thrown.

5.	If the channel exists and the client is known to be communicating with the server then the current position of the cursor is marked and is added to a list of marks for that particular channel maintained by the server.

Functional Requirement:

Goal: Mark the current cursor position for selection.

Inputs: A SOAP message specifying:

a)  The cursor position being marked[int]

b)  The unique (to their channel) name allocated to the mark

c)  The client ID

d)  The channel ID

Outputs: In case of failure, throw an exception [Exception]. Nothing is returned.

Pre-conditions:

- If a client has been provided an ID, it must use that same ID for all 		      Marks.

- The server must have associated the client (the specified client ID) with the specified channel ID.

- The SOAP message which is passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

In case of failure, throws as exception:

a)  The server has not associated the client with the specified channel or the

session has timed out. [Exception]

b)  The cursor position is outside of the range of [0, size(server-side_buffer)].

[Exception]

- The name supplied for the mark is being used by another mark on that channel

already.

Text-select:

Summary:

1.	The text-select command must specify the channel it is communicating on and the client id.

2.	If the channel specified does not exist then an exception is thrown.

3.	If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, an exception is thrown.

4.	If the channel exists already and the client is not known to be communicating with the server on that channel then the selection is ignored and an exception is thrown.

5.	The server keeps track of a selection of text between two character positions.  This selection cannot exceed the length of the document currently in the client’s buffer.  In addition, the starting position must either be a mark or the current cursor position.

6.   There can only be one selected-text on a channel. If text has previously been selected for a channel, and new text is selected, the previously held selection will be forgotten and the only the new selection will be retained.

Functional Requirement:

Goal: Select a region from the mark to the cursor.  If the mark is not set, the selection is the character at the cursor.

Inputs: A SOAP message specifying:

a)  The cursor position being selected to [int]

b)  The client ID

c)  The channel ID

Outputs: In case of failure, throw an exception [Exception]. Nothing is returned.

Pre-conditions:

- If a client has been provided an ID, it must use that same ID for all 		      Selects.

- The server must have associated the client (the specified client ID) with the specified channel ID.

- The SOAP message which is passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

In case of failure, throws an exception:

a)  The server has not associated the client with the specified channel or the

session has timed out. [Exception]

b)  The cursor position is outside of the range of [0, size(server-side_buffer)].

[Exception]

Guard

Summary:

1.	The guard command must specify the channel it is communicating on and the client id.

2.	If the channel specified does not exist then an exception is thrown.

3.	If the client does not have a client id, i.e. the client is not currently communicating with the server on any channel, an exception is thrown.

4.	If the channel exists already and the client is not known to be communicating with the server on that channel then the guard is ignored and an exception is thrown.

5.	The server keeps track of guarded text between two character positions.  This guarded region cannot exceed the length of the document currently in the client’s buffer.  In addition, the starting position must either be a mark or the current cursor position.

6.	If the channel exists and the client is known to be communicating with the server then the current guard region is added to a list of guards for that particular channel maintained by the server unless that region overlaps with a previous guard.

Functional Requirement:

Goal: Prevent other clients from modifying a selected range of text.

Inputs: A SOAP message specifying:

a)  The range of text being selected to be guarded [int, int]

b)  The client ID

c)  The channel ID

Outputs: In case of failure, throw an exception [Exception]. Nothing is returned.

Pre-conditions:

- If a client has been provided an ID, it must use that same ID for all 		      Guard requests.

- The server must have associated the client (the specified client ID) with the specified channel ID.

- The SOAP message which is passed from the client to the server must follow the WSDL definition which will follow in the next deliverable.

Post-conditions:

In case of failure, throws an exception:

a)  The server has not associated the client with the specified channel or the

session has timed out. [Exception]

b)  The supplied range is outside of the range of [0, size(server-side_buffer)].

[Exception]

c)  Some part of the desired range has been guarded or modified since the

requesting client’s last synchronization.

Non-functional Requirements

Requirement 1:

Softgoal: Efficient Server-side memory management.

Metric: Idle time.

Satisfaction Criteria: Idle time for the client’s interaction with a channel is not more than 10 minutes.  After 10 minutes, their buffer is cleared for that channel.

Requirement 2:

Softgoal: Ensure consistent behaviour between different editors.

Metric: Encoding type.

Satisfaction Criteria: Only UTF-8 is satisfactory.

Requirement 3:

Softgoal: Responsiveness.

Metric: Response time.

Satisfaction Criteria: Response time of all commands < 10 seconds.

Requirement 4:

Softgoal: Keep clients up to date with server.

Metric: Time between uploads by a client.

Satisfaction Criteria: The time between clients sending upload requests should not exceed 5 minutes.

Project Plan

Introduction

Background and aims of the OmniEditor Project

Text editors are the best friends of programmers. There are, however, multiple choices of editors that may confuse a new programmer once he or she is used to one of them. It is counterproductive to the programmer to learn a new set of key bindings as the time can be spent on more creative tasks.

Moreover, as larger and larger software projects are undertaken, the need to effectively edit documents collectively has grown exponentially. The traditional form of text editors utilizes a direct file I/O framework, however, this is a hindrance to collaborative projects; it unnecessarily serializes editing, i.e. requires a user to finish editing a document before another can start editing it. To get around such issues developers have developed versioning systems to merge changes. However, this does not work for all file formats (CVS for example, can only handle plain text files). As a result, we would like to communicate the editing events across editors through an interoperable interface.

Web services provide a platform independent means of bridging the gap between these different editors. The objective of the project is to leverage this technology to allow elementally different text editors to collaborate with each other and edit a shared resource while continuing to exploit user’s familiarity with their favorite editors.

Deliverables

Phase A

Design recovery of the legacy system: A description of the components of the legacy system, the logical and physical relations between the components.

Requirements specification: A specification of the requirements, including environment assumptions, objectives, feasibility and risks, alternatives and costs comparison, test plan, alternative selection.  There will also be a proposal for the structure of our software in terms of modules, functions and procedures.

Phase B

We will implement the part of the software designated as ‘Phase B Deliverable’ based on our specification and design.  The deliverable includes the design documents and source code.  This will also include reports on why a requirement is not met or validated as part of the deliverable.

Phase C

We will select software produced by another team in Phase B based on accompanying documentation and continue the implementation of the system by integrating all component elements and adding on the Phase C deliverables to complete the system.

Key Personnel

Vivek Lakshmanan – Project Leader

Drew McCash – Documenter and Developer

Ryan Figueiredo – Documenter and Developer

Daniel Kozimor – Testing and Design

Adrian Balaura – Researcher

Vivek Lakshamanan was chosen for this group due to his overwhelmingly well-rounded skill-set.  His ability to plan large (and small) projects is outmatched only by his ability to implement them.  For his ability to plan the projects, he has been made the Project Leader.  His role will be to assign jobs for each of the group members and keep the group on task during the different phases of the project.  When he is not keeping the group members on the job, he will help the members with their assigned tasks.

Drew McCash was chosen for this group for his ability to work well at any task given to him.  His communication skills have been an asset to the first phase of the assignment due to his aiding in the documentation and other aspects of this phase.  His programming skills will be useful in the coming phases when the planning is done.

Ryan Figueiredo is known for his ability to turn ideas into UML diagrams of any sort.  His mastery of UML tools is a great asset to the group, for it will help plan out the next phases.  When it comes time to do the coding, his skills and experience using Java will aid the group’s progress.

Daniel Kozimor is currently working in the field as a tester so he was sought after to help make test cases and then test the code as it is written and when it is deemed to be complete.  His ability to design and then test different aspects of the phases will aid in the completion of the tasks and then ensure that they are correct and work properly.

Adrian Balaura was chosen for the group due to his ability to research concepts completely new to him and understand them quickly.  This is a necessity for the group since there are new concepts and standards unknown to the members.  With his new-found knowledge, he will be able to greatly aid in the design and implementation stages of all phases of the project.

Process Model/Project Organization/Staffing

The table below describes the activities that need to be completed for each individual phase, the team members that will collaborate on the activity, the estimated man-hours needed to complete the activity and the rough deadline that the activity should be completed by.

Phase A

| Activity | Team | Cost/Time | Deadline |
| --- | --- | --- | --- |
| Team Selection | All | 1h | Week 1 |
| Project Plan | Vivek, Drew, Ryan, Daniel | 6h | Week 2 |
| Feasibility | Vivek, Drew, Daniel, Adrian | 6h | Week 2 |
| Functional Requirements | Vivek, Drew, Daniel, Ryan, Adrian | 16h | Week 3 |
| Non-functional Requirements | Vivek, Drew, Daniel, Ryan, Adrian | 8h | Week 3 |
| Test Cases | Ryan, Daniel, Adrian | 5h | Week 3 |
| Eclipse/SOAP/AXIS Research | All | 12h | Week 4 |

Phase B

| Activity | Team | Cost/Time | Deadline |
| --- | --- | --- | --- |
| Design Document | Drew, Ryan, Adrian | 24h | Week 8 |
| Unit Tests | Daniel, Ryan, Adrian | 18h | Week 8 |
| WSDL Specification | Drew, Vivek | 8h | Week 6 |
| SOAP Research | Daniel, Vivek | 6h | Week 6 |
| Web-service Development | All | 50h | Week 7 |

Phase C

| Activity | Team | Cost/Time | Deadline |
| --- | --- | --- | --- |
| Software Selection/Analysis | All | 5h | Week 9 |
| External Component Integration | Drew, Vivek, Ryan | 30h | Week 10 |
| Testing | Daniel, Ryan, Adrian | 20h | Week 10 |
| Bug Fixing/Reporting | All | Unknown | Ongoing |
| Documentation | All | 15h | Week 10 |

Standards, Guidelines and Procedures

- We will follow the coding standards laid out by the gcj project which follows GNU coding conventions extrapolated to suit Java programming instead of C programming as the original intent of these standards. Please visit http://gnu.essentkabel.com/software/gcc/java/contrib.html for more details.

- CVS change-logs must be provided for every commit to the repository.

- Before every commit a relevant set of the test-suite extracted from the test-plan attached to this document must be run and be passed.

- All CVS change-logs must follow the GNU change-log conventions:

http://www.gnu.org/prep/standards/standards.html#Change-Logs

Management Activities

Project management will hold group meetings twice a week. Minutes will be taken at the meeting and emailed to all members of the group to ensure everyone is on task. Each member will be assigned a task list and a status email will be posted before each meeting to all members. Questions and concerns that need to be raised at the meeting will be listed on this status email so that members can prepare possible solutions to potential problems during the meeting.

At the end of each major deliverable / milestone a group postmortem will be conducted to analyze the problems and achievements during the previous phase to ensure they are appropriately addressed during the next phase.

Methods and Techniques

- We will use standardized CASE tools like Microsoft Visio and Poseidon to develop design documents.

- A CVS repository will be created where all code base will be maintained.

- A test suite possibly utilizing Junit will be created.

Quality Assurance

Since bugs and defects in the code negatively affect the usability of our editor, a concrete process for quality assurance was essential. The importance of the Quality Assurance plan is emphasized by the fact that there are five people working on heavily inter-dependant code and the possibility of introduction of defects in each module is fairly high; as a result the need to identify and fix bugs before integration with other components becomes paramount.

The Quality of the OmniEditor will be assured by following or implementing the following criteria:

- Thorough Specification of Requirements

  - Considerable time and energy will be spent on making sure valid and feasible requirements are set. More importantly any method, data structure or functionality which is implemented or added to the repository will be easily traceable to a stated requirement. In other words, we will adhere as closely to the requirements as possible.

- Thorough development of Test Cases.

  - Considerable time and energy will also be spent on developing test cases that adequately cover border/extreme, normal, and exceptional (generating an exception) test cases. More test cases will be added if it is deemed necessary.

  - All test cases should be traceable to a stated requirement.

- General executable builds.

  - Since five people will be working on the OmniEditor at any one time, periodic merges and subsequent builds will be carried out.

  - These builds will serve several purposes:

    - They will provide a current snapshot of the development process, so that all team members can easily see the progress and the status of the project.

    - It will allow testing of integrated components and make identification of possible issues with the requirements much easier and faster.

    - The builds will be tested against a comprehensive test suite to ensure that all requirements are met and to identify regressions.

    - The builds that match their included requirements (ie. Pass the regression tests) will become a starting point for adding new functionality.

- Modularity

  - To promote easy understanding and easy modification and extension of our code, it will be as modular and loosely coupled as possible (see Architecture)

- Traceability

  - In order to speed-up and simplify the bug tracking process, all major communications between components, and the results of those operations will be logged.

- Documentation

  - We are fully aware that it will be necessary for other groups to make use of our code by implementing it into their own respective project.  For this reason much care will be taken to extensively and fully document the high-level structure of our system. High level functionality will be documented which will tell any group which might want to use our code: our exact requirements, the format of messages, the expected input and expected output.

  - Moreover, a comprehensive design document will be developed to guide the team’s development process.

- Communication and Response Time.

  - We understand that in the end, some bugs or defects might be introduced and that groups which use our implementation will need them fixed or might simply need to know some details about our implementation. We will remedy this in two ways:

    - We will provide adequate communication info, and respond to all inquiries promptly

    - Any bugs found will be given a high priority. If they are fixed the resulting build will be thoroughly tested to certify functionality.  Test Cases would be updated to cover the missed scenario.

Change Management

a) Change in requirements: In the event that a particular requirement becomes impossible

to complete, an errata to the requirements document will be created which will span

all pertinent areas of the document including the test plan and the Task Assignments. A

thorough analysis of the reasons for the inability to complete the requirement shall be

conducted.

b) Change in Staffing: In the unfortunate event of a loss of a team member, the work they

were allocated to would be redistributed to the rest of the team, barring any additional

team-member being added to the group.

c)  Change in deadlines: The project plan would need to be reviewed and appropriately

altered to fit the new scenario.

Delivery

The deliverables will be submitted by their deadlines.  Delivery will include documentation, software for the web-services and one client ready to be used with the web-services.

  - Delivery of requirements specification, which will focus on a subset of the web-services necessary for the OmniEditor, along with the initial design and test cases.  – Oct 7.

  - Delivery of the subset of the web-services, chosen in the first deliverable, along with a skeleton client to test the implemented web-services.  This will also include the WSDL specification, the unit tests and a design document. – Nov 4.

  - The integrated OmniEditor, with components taken from other groups, along with documentation and test cases as well as a report on the bugs / bug fixes will be submitted. – Dec 2.

Architecture

We will use a central web-service provider which will take requests (SOAP messages) from clients by utilizing AXIS on Apache. The server will have the ability to serve multiple documents on individual "channels"; at the same time, a client can communicate on several channels. The server will be responsible for maintaining the state of the central document(s) (Server-Side Main Buffer or SSM) being worked on by different users. For each client communicating on a channel, a separate buffer (Server-Side Client Command or SSCC buffer) is maintained on the server side, which will store the changes needed to be made on the corresponding client at the next synchronization (i.e. upload / download).

On the client side, for each buffer the client is currently editing, a buffer (Client Editing or CE buffer) will be maintained. In addition to this, for each document being worked on by a client, a separate buffer (Client Server Snapshot or CSS) will be maintained where the state of the SSM at the last point of synchronization will be stored. Subsequent uploads will only require differential data to be sent, based on the differences of the CE buffer and the CSS buffer.

The time between consecutive uploads by our clients should not exceed 5 minutes. At the point of upload, the updates made by the client on the local copy will be converted to a series of component commands (MOVE, INSERT, DELETE, etc.) that will be sent to the server.

In order to reduce wasteful memory occupation by latent clients - if a client does not communicate with the server for 10 minutes on a particular channel - the corresponding SSCC buffer is removed.

A class diagram illustrating the initial system architecture is attached as Appendix B.

Eclipse Architecture

Eclipse is an integrated development environment heavily based on a plug-in architecture. The core of Eclipse, referred to as the Platform Runtime is very generic and not very useful on its own. It is only through plug-ins that Eclipse gains its functionality. This setup allows Eclipse to limit and minimize memory overhead without sacrificing features. The Platform Runtime is loaded when eclipse is started up, taking up a relatively small segment of memory.  Its main role is to discover and build a plug-in registry by reading the plug-in manifest file (written in XML). It is also in this manifest file that a developer can supply “extension points”, essentially allowing other plug-ins to extend your plug-ins.

The Platform Runtime is part of what is generally referred to as the Eclipse Platform, which is designed to provide a set of requirements. Those include mechanisms for extending functionality and providing tools for application development all seamlessly integrated. Extending functionality is achieved through following a well-defined API and making use of some well-known components. Workbench, Workspace, JFace, SWT being the main ones.

The Workbench, Workspace, JFace, and SWT components are themselves plug-ins.

The following diagram illustrates the relationship between them and other standard components of eclipse (source: eclipse.org). The “Help”, and “Team” plug-ins are not discussed. The “New Tool” boxes denote plug-ins that can be created and added to eclipse.

Workspace

The Workspace is a collection of projects. Each project maps to a physical directory in the file system, it is only through these projects that the user is allowed to manipulate and operate on files. This set-up also allows individual properties to be applied to a particular project, independent of other projects. For example a java project will highlight java syntax.

Workbench

The Workbench consists of three components. These are referred to as editor, view and perspective. Together they provide the “look-and-feel” of Eclipse. However only the editor and the views are actually visible to the user. The perspective is only a particular arrangement of any number of views and editors. Editors allow the user to load, save and edit files, while views serve as containers for any pertinent information to the particular perspective. A view might contain a tree view of java package. In addition editors can have extra tool bars to provide more functionality, associated with them.

JFace

JFace is a toolkit, which simplifies all operations having to do with UI development. Its most common features are actions and viewers. Actions let you map operations and commands to several different widgets, irrespective of their physical location on the Eclipse UI.  This promotes reusability. Viewers on the other hand are used to bridge the gap between low-level SWT widgets and objects in eclipse. The developer needs only to provide the viewer with all the information and the viewer will sort and filter the objects and update them when they change.

SWT

The Standard Widget Tool kit provides and API for graphics and widgets that is OS independent. It does this differently than the Swing class in Java which emulates all its widgets. Instead the SWT uses native widgets whenever they are provided, but implements its own when they are not, or when complex data representations are needed (eg. trees). This has the benefit of improving speed and the given the UI a cleaner look.

Test Cases

Buffers:

ClientEditing Buffer (CE)

ClientServerSnapshot Buffer (CSS)

ServerSideMain Buffer (SSM)

ServerSideClientCommand Buffer (SSCC)

| Id: | 1 |
| --- | --- |
| Function: | Upload |
| Scenario: | Initial upload of the client’s CE buffer to a non-existent channel. Client has an id. |
| Precondition: | - Client has no id - No corresponding channel exists on server |
| Action: | - Open a new CE buffer - Specify a new channel - Type the following string: “This is a string to be uploaded” - Upload the current CE buffer to the server |
| Expected Result: | Server Specific - Client is assigned an id - The channel specified by the client is created. - The SSM buffer is created. - A new SSCC buffer is created corresponding to the client and the channel. - A success message and the contents of the SSM buffer is sent Client Specific - CE buffer is uploaded to the server. - CSS buffer is updated to match the uploaded contents |

| Id: | 2 |
| --- | --- |
| Function: | Upload |
| Scenario: | Initial upload of the client’s CE buffer to a non-existent channel. Client has an id. |
| Precondition: | - Client has an id already assigned - No corresponding channel exists on server |
| Action: | - Open a new CE buffer - Specify a new channel - Type the following string: “This is a string to be uploaded” - Upload the current CE buffer to the server |
| Expected Result: | Server Specific - The channel specified by the client is created on the server - The SSM buffer is created. - A new SSCC buffer is created corresponding to the client and the channel. - A success message and the contents of the SSM buffer is sent Client Specific - CE buffer is uploaded to the server - CSS buffer is updated to match the uploaded contents |

| Id: | 3 |
| --- | --- |
| Function: | Upload |
| Scenario: | Initial upload of the client’s buffer, to an existing channel (non-conflicting). Client has an id. |
| Precondition: | - Client has an id already assigned - Corresponding channel exists on server |
| Action: | - Open a new CE buffer - Specify the existing channel - Type the following string: “This is a string to be uploaded” - Upload new commands to the server - Make sure no conflicts arise. |
| Expected Result: | Server Specific - SSM buffer is updated, and any SSCC buffers corresponding to connected clients - A success message and the contents of the SSM buffer is sent from the corresponding channel Client Specific - Current commands are uploaded to the server. - CSS buffer is updated to match the uploaded contents |

| Id: | 4 |
| --- | --- |
| Function: | Upload |
| Scenario: | Initial upload of the client’s buffer, to an existing channel (non-conflicting). Client has no id. |
| Precondition: | - Client has no id - Corresponding channel exists on server |
| Action: | - Open a new CE buffer - Specify the existing channel - Type the following string: “This is a string to be uploaded” - Upload new commands to the server |
| Expected Result: | Server Specific - Client is assigned an id and correlated to the existing channel on the server - A new SSCC buffer is created, correlating to the client id and channel id - SSM buffer is downloaded from the corresponding channel. Client Specific - Current commands are uploaded to the server. - CSS buffer is updated to match the uploaded contents |

| Id: | 5 |
| --- | --- |
| Function: | Upload |
| Scenario: | Upload of the client’s buffer after timeout. |
| Precondition: | - Client has an id - Corresponding channel exists on server - There has not been any communication between the client and server for over 10min - Client has a CE buffer open from their previous session |
| Action: | - Modify any text in CE buffer - Upload new modifications to server |
| Expected Result: | Server Specific - A message is sent back stating a failure has occurred and corresponding SSCC buffer is not existent (time out) - A new SSCC buffer is created, correlating to the client id and channel id - SSM buffer is sent from the corresponding channel Client Specific - Changes DO NOT get committed. - CSS and CE buffers get updated with the current snapshot of the SSM buffer. |

| Id: | 6 |
| --- | --- |
| Function: | Upload |
| Scenario: | Upload of the client’s buffer after timeout. Client has no id |
| Precondition: | - Client has no id - Corresponding channel exists on server - There has not been any communication between the client and server for over 10min - Client has a CE buffer open from their previous session |
| Action: | - Modify any text in CE buffer - Upload new modifications to server |
| Expected Result: | Server Specific - Client is assigned an id - A message is sent back stating a failure has occurred and corresponding SSCC buffer is not existent (time out) - A new SSCC buffer is created, correlating to the client id and channel id - SSM buffer is sent from the corresponding channel Client Specific - Changes DO NOT get committed. - CSS and CE buffers get updated with the current snapshot of the SSM buffer. |

| Id: | 7 |
| --- | --- |
| Function: | Upload |
| Scenario: | Upload of the client’s buffer under a conflict. |
| Precondition: | - Client has an id - Corresponding channel exists on server - SSCC buffer exists |
| Action: | - Modify any text in CE buffer such as there is a conflict with the SSM buffer - Upload new modifications to server |
| Expected Result: | Server Specific - A message is sent back stating failure occurred due to conflict and where it occurred - Contents of corresponding SSCC buffer is sent. Client Specific - Changes DO NOT get committed. - CSS and CE buffers get updated with the current snapshot of the SSM buffer. |

| Id: | 8 |
| --- | --- |
| Function: | Upload |
| Scenario: | Upload of the client’s buffer and no conflicts occur. |
| Precondition: | - Client has an id - Corresponding channel exists on server - SSCC buffer exists |
| Action: | - Modify any text in CE buffer such there is no conflict with the SSM buffer - Upload new modifications to server |
| Expected Result: | Server Specific - Server sends backs a success message - The SSM buffer gets updated with the client’s new changes. - All the other connected clients’ SSCC buffers will be updated with sequence of commands - The server sends back the contents of the client’s corresponding SSCC buffer Client Specific - Current commands are uploaded to the server. - CSS buffer is updated to match the uploaded contents |

| Id: | 9 |
| --- | --- |
| Function: | Upload |
| Scenario: | Upload of the client’s buffer when region is already guarded by another client |
| Precondition: | - Client has an id - Corresponding channel exists on server - Region is guarded by another client |
| Action: | - Modify any text in CE buffer such that there is a conflict with the SSM buffer - Upload new modifications to server |
| Expected Result: | Server Specific - An exception is sent stating the region is guarded and can therefore not execute changes. Client Specific - No change in CE and CSS buffers. |

| Id: | 1 |
| --- | --- |
| Function: | Download |
| Scenario: | Initial download of SSM buffer; no CE buffer currently exists. Client has no id. |
| Precondition: | - Client has no id - Corresponding channel exists on server - No CE buffer currently open. |
| Action: | - Download the SSM buffer from server |
| Expected Result: | Server Specific - Client is assigned an id - Corresponding SSCC buffer is created - Server sends back a success message - Server sends the current state of the SSM buffer Client Specific - CSS and CE buffers are updated with SSM buffer contents. |

| Id: | 2 |
| --- | --- |
| Function: | Download |
| Scenario: | Initial download of SSM buffer; no CE buffer currently exists. Client has id. |
| Precondition: | - Client has an id - No CE buffer for corresponding channel - Corresponding channel exists on server |
| Action: | - Download the SSM buffer from server |
| Expected Result: | Server Specific - Corresponding SSCC buffer is created - Server sends back a success message - Server sends the current state of the SSM buffer Client Specific - CSS and CE buffers are updated with SSM buffer contents. |

| Id: | 3 |
| --- | --- |
| Function: | Download |
| Scenario: | Download of SSM buffer; no CE buffer currently exists. Client has no id. |
| Precondition: | - Client has no id - Corresponding channel exists on server |
| Action: | - Download the SSM buffer from server |
| Expected Result: | Server Specific - Client is assigned an id - Corresponding SSCC buffer is created - Server sends back a success message - Server sends the current state of the SSM buffer Client Specific - CSS and CE buffers are updated with SSM buffer contents |

| Id: | 1 |
| --- | --- |
| Function: | Mark |
| Scenario: | No marks exist; client wants to mark a valid location |
| Precondition: | - Client has an id - Corresponding channel exists on server - No marks corresponding to the SSM buffer currently exist |
| Action: | - Client creates a named mark at some valid character position |
| Expected Result: | Server Specific - Server creates a mark corresponding to the character position in the SSM buffer - Server sends back a success message; states the marked location and name Client Specific - No change. |
| Id: | 2 |
| Function: | Mark |
| Scenario: | Marks exist; client wants to mark a valid location |
| Precondition: | - Client has an id - Corresponding channel exists on server - Marks corresponding to the SSM buffer currently exist |
| Action: | - Client creates a named mark at some valid character position |
| Expected Result: | Server Specific - Server creates a mark corresponding to the character position in the SSM buffer - Server sends back a success message; states the marked location and name Client Specific - No change. |

| Id: | 3 |
| --- | --- |
| Function: | Mark |
| Scenario: | Marks exist; client wants to mark an already marked valid location |
| Precondition: | - Client has an id - Corresponding channel exists on server - Marks corresponding to the SSM buffer currently exist |
| Action: | - Client creates a named mark at some valid character position |
| Expected Result: | Server Specific - Server creates a mark corresponding to the character position in the SSM buffer - Server sends back a success message; states the marked location and name Client Specific - No change. |

| Id: | 4 |
| --- | --- |
| Function: | Mark |
| Scenario: | Marks exist; client wants to mark with a name already in use. |
| Precondition: | - Client has an id - Corresponding channel exists on server - Marks corresponding to the SSM buffer currently exist |
| Action: | - Client creates a named mark already in use at some valid character position |
| Expected Result: | Server Specific - Server sends back an exception; states the name is already in use Client Specific - No change. |

| Id: | 5 |
| --- | --- |
| Function: | Mark |
| Scenario: | Client wants to mark an invalid location |
| Precondition: | - Client has an id - Corresponding channel exists on server |
| Action: | - Client creates a named mark at some invalid character position |
| Expected Result: | Server Specific - Server sends back an exception; states the marked location is invalid Client Specific - No change. |

| Id: | 1 |
| --- | --- |
| Function: | Text Select |
| Scenario: | No marks exist; client wants to make a valid selection |
| Precondition: | - Client has an id - Corresponding channel exists on server - No marks corresponding to the SSM currently exist |
| Action: | - Client places the cursor at a specific location and uses the text select function |
| Expected Result: | Server Specific - Server selects the character position in front of the current client cursor position and stores that location - Server sends back a success message; states the text selection Client Specific - The selected character is highlighted. |

| Id: | 2 |
| --- | --- |
| Function: | Text Select |
| Scenario: | A mark exists; client wants to make a valid selection. Places cursor after the mark. |
| Precondition: | - Client has an id - Corresponding channel exists on server - A mark exists before the current cursor position |
| Action: | - Client places the cursor at a specific location and uses the text select function |
| Expected Result: | Server Specific - Server selects the all characters from the marked position to the cursor position and stores that range - Server sends back a success message; states the text selection Client Specific - The selected text is highlighted |

| Id: | 3 |
| --- | --- |
| Function: | Text Select |
| Scenario: | A mark exists; client wants to make a valid selection. Cursor precedes all mark positions. |
| Precondition: | - Client has an id - Corresponding channel exists on server - The current cursor position is before all marks |
| Action: | - Client places the cursor at a specific location and uses the text select function |
| Expected Result: | Server Specific - Server selects the character position in front of the current client cursor position and stores that location - Server sends back a success message; states the text selection Client Specific - The selected character is highlighted |

| Id: | 4 |
| --- | --- |
| Function: | Text Select |
| Scenario: | A mark exists; client wants to make a valid selection. Cursor is at the same position as a mark. |
| Precondition: | - Client has an id - Corresponding channel exists on server - The current cursor position is the same as a mark |
| Action: | - Client places the cursor at a mark location and uses the text select function |
| Expected Result: | Server Specific - Server selects no characters and stores the location of the mark and cursor - Server sends back a success message; states the text selection Client Specific - No changes. |

| Id: | 1 |
| --- | --- |
| Function: | Guard |
| Scenario: | Client guards a non conflicting valid region |
| Precondition: | - Client has an id - Corresponding channel exists on server |
| Action: | - Client selects a range of text and uses the guard function |
| Expected Result: | Server Specific - Server guards the region by storing the range of characters to guard - Server sends back a success message Client Specific - No changes. |

| Id: | 2 |
| --- | --- |
| Function: | Guard |
| Scenario: | Client guards a previously guarded region |
| Precondition: | - Client has an id - Corresponding channel exists on server - Region is already guarded |
| Action: | - Client selects a range of text and uses the guard function |
| Expected Result: | Server Specific - Server sends back an exception; states region is already guarded Client Specific - Message indicating region is already gurarded. |

Appendix A

- CE Buffer

  - The Client Editing Buffer is the principle buffer on the Client side. It is used to operate on text (for example inserting, or deleting). It is the only buffer that the Client can edit directly. During Upload it is from there that the changes are extracted and sent to the server.

- CSS Buffer

  - The Client Server-Snapshot Buffer provides the end-user with the last know state of the Server-Side Main Buffer (see below). It is updated during Upload and Download operations. It is also used to extract changes, which the Client has made to the CE buffer, in order to limit and minimize the amount of information sent up to the server.

- SSM Buffer

  - The Server-Side Main Buffer is the buffer which is shared amongst all the Clients. In this report it is frequently also referred to as a “channel”, the two terms being interchangeable. The SSM buffer contains the “master copy” of the text which the Clients are currently working on. All the changes are strictly regulated in order to prevent conflicts. It supports operations such as edit, text select, mark, and guard.

- SSCC Buffer

  - Each Server-Side Client Command Buffer is associated with one client and one channel. It contains a list of changes made to the SSM buffer since the last connection of the client. This information allows the client to synchronize its CE and CSS Buffers with that of the SSM Buffer. Each SSCC Buffer only allows 10 minutes between Client connections. After 10 minutes it is cleared from memory.

Appendix B