Part IV: Project Plan

IV.1 – Review and Updates of Project Plan

IV.1.1 	Review of Project Plan

Since the last documentation, the project plan for Group 009 has not been changed. Therefore, to understand and review the plan, please refer to the Appendix V.3 in the Software Requirement Document: OmniEditor Package.

IV.1.2	Task allocation between individuals

Due to the amount of workload from assignments assigned by other courses, tasks for OmniEditor have been moved around. The task originally assigned to Branko on documentation for phase B have been reassigned to Michael. In order to achiever fairness within the group, Branko is therefore being assigned to testing task when his workload from other courses decreases.

The second reassignment during Phase B occurred when the programming error can not be fixed by the two members that were assigned the task. As a result, Michael was asked to join the programming team to complete the programming task.

The final reassignment during Phase B took place during the final stage of testing. Due to the group underestimation of testing assignment, the group was forced to assist in the testing task as a whole to ensure testing was done thoroughly.

IV.2 – Responsibility and Tasks

| Name | Strengths | Work Preferences |
| --- | --- | --- |
| Mark Ando | - Familiarity with UNIX Shell system - Web-based applications experience | Analytical tasks |
| Branko Bulatovic | - Good writing skills - Familiarity with Java programming | Documentation tasks |
| Imran Somji | - Leadership skills - Experienced in XML | Analytical and leadership tasks |
| Michael Wu | - Good documentation skills - Good debugging skills | Documentation and testing tasks |
| Elena Yuan | - Great organizational skills - Java programming Experience | Programming tasks |

IV.3 – Review of Project Organization

Organization and roles of Group 009:

Project Manager – Imran Somji, Michael Wu

Tester – Michael Wu, Elena Yuan

Programmer – Mark Ando, Brank Bulatovic, Elena Yuan

Analyst – Mark Ando, Imran Somji, Michael Wu