OmniEditor Package Phase C

Updated Requirements Specification

#### December 2, 2004

Group: c408h006

Unix: 3105

# Author(s):

# Hop Ho (991677716)

# Chiu Shun (Ivor) Ng (991256546)

# Rona Phillip (991533033)

# Anant Vyas (991435657)

# Diana Wudom (991453832)

# Submitted for CSC 408H1F

To Dr. Yijun Yu

# Table of Contents

# 1.	Introduction…………………………………………………………………………………….5

1.1	Purpose………………………………………………………………………………….5

1.2	Scope…………………………………………………………………………………….5

1.3	Definitions, acronyms and abbreviations………………………………………….5

1.4	References………………………………………………………………………………6

1.5	Overview………………………………………………………………………………..6

# 2.	Team Organization…………….………………………………………………………………6

2.1 Team Member Skills and Preferences…………………………………………………..6

2.2 Team Meeting Schedules and Synchronizations………………………………………7

2.3 Team Management…………………………………………………………………………7

3.	Overall description……………………………………………………………….....................7

  - Product perspective……………………………………………………………………7

  - Product functions……………………………………………………………………...7

  - User characteristics…………………………………………………………………….7

  - Constraints……………………………………………………………….......................7

  - Assumptions and dependencies……………………………………………………..8

  - Requirements subsets…………………………………………………………………8

- Descriptions of Legacy System and OmniEditor…………………………………………..8

  - Architecture of the Legacy System (Eclipse)……………………………………….8

  - Architecture of the OmniEditor……………………………………………………..11

  - Eclipse vs. VIM: Justification of choice ……………………………………………12

  - Plan of Implementation of the Legacy System with the OmniEditor………….12

5.	Specific requirements………………………………………………………………………...13

  - External interface requirements………………………………………………….….13

    - User interfaces…………………………………………………………….….13

    - Hardware interfaces………………………………………………………....13

    - Software interfaces……………………………………………………….….13

    - Communication interfaces………………………………………………….13

  - Functional requirements………………………………………………………….….14

    - Upload…………………….…………………………………………………...14

      - Introduction……………………………………………………….....14

      - Inputs……………………………………………………………….…14

      - Processing…………………………………………………………….14

      - Outputs……………………………………………………………..…14

      - Pre- conditions……………………………………………………….14

      - Post-conditions………………………………………………………14

    - Download……………….…………………………………………………..…15

      - Introduction………………………………………………………..…15

      - Inputs……………………………………………………………….....15

      - Processing…………………………………………………………..…15

      - Outputs……………………………………………………………..…15

      - Pre-conditions………………………………………………………..15

      - Post-conditions………………………………………………………15

    - Move…………………….…………………………………………………..….16

      - Introduction………………………………………………………..…16

      - Inputs………………………………………………………………….16

      - Processing……………………………………………………………..16

      - Outputs………………………………………………………………..16

      - Pre-conditions………………………………………………………..16

      - Post-conditions……………………………………………………….16

    - Mark…………………….………………………………………………………17

      - Introduction…………………………………………………………..17

      - Inputs……………………………………………………………….....17

      - Processing……………………………………………………………..17

      - Outputs………………………………………………………………..17

      - Pre-conditions………………………………………………………...17

      - Post-conditions………………………………………………………..17

    - Select…………………….……………………………………………………...17

      - Introduction…………………………………………………………..17

      - Inputs………………………………………………………………….17

      - Processing……………………………………………………………..17

      - Outputs………………………………………………………………..18

      - Pre-conditions………………………………………………………..18

      - Post-conditions………………………………………………………18

  - Performance requirements…………………………………………………………..18

  - Design constraints………………………………………………………………….…18

    - Standards compliance…………………………………………………….…18

    - Hardware limitation…………………………………………………………18

  - Software system attributes…………………………………………………………..19

    - Availability………………………………………………………....................19

    - Security…………………………………………………………………….…..19

    - Maintainability…………………………………………………………….….19

  - Other requirements…………………………………………………………………....19

4.6.1	Correctness…………………………………………………………………….19

4.6.2	Reliability……………………………………………………………………...19

4.6.3	Interoperability……………………………………………………………..…19

4.6.4	Extensibility……………………………………………………………………19

4.6.5	Responsiveness………………………………………………………………..19

4.6.6	Usability………………………………………………………………………..20

6.	Project Plan………………………………………………………………………………………20

  - Introduction…………………………………………………………………………….20

  - Process Model…………………………………………………………………………..20

  - Project Organization…………………………………………………………………..21

  - Standards, Guidelines, Procedures………………………………………………….22

  - Management Activities………………………………………………………………..22

  - Risks……………………………………………………………………………………..22

  - Staffing………………………………………………………………………………….22

  - Methods and Techniques……………………………………………………………..23

  - Quality Assurance……………………………………………………………………..24

  - Resources…..……………………………………………………………………………24

  - Scheduling and Costs………………………………………………………………….24

  - GANTT Chart…………………………………………………………………………..26

  - Change Management………………………………………………………………….26

  - Delivery…………………………………………………………………………………26

  - Backup Plan for Task Allocations…………………………………………………..26

7.	Feasibility Analysis…………………………………………………………………………….26

  - Technical Feasibility…………………………………………………………………..26

  - Schedule Feasibility……………………………………………………………...……27

  - Operational Feasibility………………………………………………………………..27

  - Economic Feasibility………………………………………………………………….28

7.5	Feasibility Matrix……………………………………………………………………...28

8.	Project Estimates………………………………………………………………………………..29

8.1	Pre-Project Estimation…………………………………………………………………29

# 8.2	Intra Project Estimation……………………………………………………………….29

8.2.1	Response to the Changes of Requirements………………………………..29

8.2.2	Response to Schedule Changes……………………………………………..29

8.2.3	Update Project Plan Resources………………………………………………30

8.2.4	Anticipate Disasters ………………………………………………………….30

9.	Test Plan – Please refer to Unit Test Report

(Software Measurements are included)

10.	Maintenance Plan – Please refer to Maintenance Plan Report

Figures and Diagrams

Figure 1. Eclipse platform screenshot…………………………………………………………9

Figure 2.  Eclipse Architecture………………………………………………………………….9

Figure 3. Example of an Eclipse plug-in extension………………………………………...10

## Figure 4. Communication architecture between the OmniEditor and the local editor 	(Eclipse)………………………………………………………………………………….11

Figure 5. OmniEditor Architecture…………………………………………………………...12

### Figure 6. The Spiral Model that will be used for this project…………………………….21

1.	Introduction

  - Purpose

This document states the descriptions and requirements of the specifications for the OmniEditor package which is a web service that allows for different editors to communicate and provide editing services.  The document will also serve as a reference for the design and implementation of the OmniEditor package. The projected audience of this document is the instructor and teaching assistants of the Software Engineering course, CSC408H1F, at the University of Toronto, the developers and the users of the OmniEditor package.

  - Scope

The OmniEditor package is being developed to run on selected departmental terminals and provide an interoperable interface for file sharing between different editors.  It will specifically allow end users to edit in a local text editor while utilizing text editing services such as upload, download, move, mark and select, while updating editing states of each user by periodic refreshing.  More details regarding the serviceable requirements are given in section 4 of this document.

1.3	Definitions, acronyms and abbreviations

| download | query the remote service about the editing state of potentially other editors, such as the content of a certain channel and the position of the cursor |
| --- | --- |
| Eclipse | an open platform for tool integration built by an open community of tool providers |
| IDE | computer software to help computer programmers develop software. It usually consists of a source code editor, a compiler, interpreter, or both, build-automation tools, and a debugger. |
| interface | the point of interaction or communication between a computer and any other entity |
| mark | mark the cursor for selection |
| move | move the cursor to up/down/left/right in the text buffer |
| plug-in | smallest unit of Eclipse Platform function that can be developed and delivered separately |
| select | select a region from the mark to the cursor, if the mark is not set, the selection is the character at the cursor |
| upload | inform the remote service to open a channel with the editing state, such as the content of the local text buffer and the position of the cursor in the buffer |
| user | the term user may refer to any member of the intended audience being the CSC408 Software engineering instructor, teaching assistants and peers. |

1.4	References

Bolour, Azad. “Notes on the Eclipse Plug-in Architecture.”  Eclipse Corner

Article.  July 3 2004.  September 25, 2004 < http://www.eclipse.org/articles/Article-Plug-in-architecture/plugin_architecture.html>

“Dictionary of Computing.”  Webster Dictionary. October 1, 2004

< http://www.webster-dictionary.org/definition/integrated%20development%20environment>

Lectures 1,2,3,4 & Tutorials 1&2 Slides. University of Toronto – Computer

Science: CSC408H1F.

September 16, 2004 < http://www.cs.toronto.edu/~yijun/csc408h/>

Rogers, Claire. “Developing web services with Eclipse and open source.”  Dev Resource 	Central.  February 2004.  September 23, 2004 	<http://devresource.hp.com/drc/slide_presentations/webSvcsEclipseOS	/index.jsp>

Vliet, Hans Van.  Software Engineering: Principles and Practice. 2nd ed.  John Wiley & Sons Ltd, 2002.

Wikipedia. Spiral Model. <http://en.wikipedia.org/wiki/Spiral_model>.

October 6, 2004.

  - Overview

Section 2 of this document gives a general overview of the OmniEditor package.  Section 3 describes the legacy system and the OmniEditor. Section 4 discusses the specific requirements of the OmniEditor, section 5 proposes the project plan and section 6 discusses the feasibility analysis.  Section 7 proposes the test plans for the end product.

2.         Team Organization

2.1  Team Member Skills and Preferences

The entire team consists of students that have been working together for the first three years of university.  They were introduced to each other in first year and have stayed in contact ever since.  Each member of the group has taken the same computer science courses thus have similar experiences with programming.  They all also had experience coding in their high school years.  For the preferences of the team members, Hop Ho is more comfortable with technical writing and coding.  Diana Wudom enjoys coding and writing documentation.  Anant Vyas prefers allocating tasks and developing code.  Rona Phillip likes testing and writing code while Ivor Ng is comfortable with testing and documenting.

  - Team Meeting Schedules and Synchronizations

During Phase B, some modifications were made to the team schedule because of unforeseen circumstances. See section 6.11 for changes.

  - Team Management

The team members have the following roles for the OmniEditor project:

Project Leader/Organizer: Diana Wudom

Java Developers: Anant Vyas, Michelle Phillip, Hop Ho, Diana Wudom

Documentation: Ivor Ng, Diana Wudom, Hop Ho

Testing:  Ivor Ng, Michelle Phillip, Anant Vyas

Every member is comfortable with Diana leading the group and they all accept their roles on the team.  This is how the team will be managed in the following phases of the project since it uses the individual skills each person possesses to the fullest.  Any changes to the roles of the team will be documented in future reports.

3.	Overall description

  - Product perspective

The OmniEditor package will include additional editing services to the ones available by the Eclipse editor.  Since the Eclipse editor is an open source editor, building functions on top of the ones available will require less time and financial resources when compared to building a completely new editor.  All users will edit text via the Eclipse editor and editing services will be provided by at least one remote editor.

  - Product functions

The system will provide five functions:

- Upload and download to enable users to alter their editing state or find out the editing state of other editors.

- Mark, move and select functions to enable users to edit text of files

  - User characteristics

User characteristics are a simple knowledge of editors and some use or familiarity with its functions.

  - Constraints

The cooperating text editors must be Eclipse, but will reside on different machines.  The users of editors at remote terminals connected to the web service must be editing the same file.  All editing states are communicated to all editors through the web service.  An internet connection is necessary to access the OmniEditor.

  - Assumptions and dependencies

The dependencies for this system are the availability of software needed to track progress, complete implementation and perform testing of the OmniEditor.  Such software include accessibility to the Eclipse source code, apache server, SOAP implementations and Editors for Java such as Axis, CVS for source code control, JUnit for unit testing software and availability of the UDDI server.

  - Requirements subset

A requirement that will be delayed until future versions of the system is optimal performance of the system.

# 4.	Descriptions of Legacy System and OmniEditor

Eclipse is the legacy system on top of which the OmniEditor will be built.  Eclipse is a Java development environment that allows users to develop and debug Java programs and applications.  Developed in 2001 by IBM, Eclipse is quickly becoming one of the most commonly used IDEs for building Java applications and tools.  Its growing hold on the market place subsequently leads it to be constantly maintained and updated.  There is also adequate support and documentation as well, not only from IBM but from many third party sources.  The main advantage of Eclipse in regards to development of the OmniEditor is Eclipse's extendibility through the use of plug-ins that can be built on top of the Eclipse system.

4.1	Architecture of the Legacy System (Eclipse)

The major components that define the Eclipse architecture consist of the runtime platform, Workbench, Workspace, Help, VCM, and other plug-ins.  The runtime platform manages plug-ins and runtime resources.  It is responsible for going through the manifest files as mentioned above and loading them when their functionality is first called upon.  The Workbench is what implements the graphical interface of Eclipse and has the subcomponents JFace and SWT.  Unlike the Workbench, which is implemented as a plug-in, the JFace and SWT components are implemented as Java class libraries that other plug-ins can use to implement elements of its user interface.  The Workspace simply contains the development environment.  Help is implemented as a plug-in, which supplies HTML documentation for use by other plug-ins. VCM (Version and Configuration Management) provides resources that aid in team development.  Finally plug-ins interact with the system via extension points which are either provided by the runtime platform or other plug-ins themselves.

Figure 1. Eclipse platform screenshot

Platform Runtime

Workbench

Workspace

Help

Team

Plug-in

Plug-in

JFace

SWT

Figure 2.  Eclipse Architecture

A plug-in is a tool that allows a developer to add functionality on top of Eclipse.  Every plug-in is located within a subfolder of the main Eclipse folder.  Each plug-in is contained in its own folder which is called by the name of the plug-in, followed by the plug-in’s version number.  In most cases the plug-in’s folder consists of plugin.xml, plugin.properties, JAR files, and others.  The plugin.xml file is a manifest file explaining how Eclipse is to use the plug-in at runtime.  The plugin.properties file contains strings referenced by the plugin.xml file.  The JAR files contain all the Java classes needed to run the plug-in.  Finally, the other files may include anything else required for the plug-in such as documentation, images, or any other data files.

The functions being implemented for the OmniEditor thus far are load, save, move, mark and select.  As a fully developed text editor, all these functions can be easily integrated into the OmniEditor without having to be re-implemented.  This being said, the OmniEditor plug-in will have the ability to consider the complications that may occur in relation to these functions when multiple users are accessing the same document.  Each function will be implemented as an individual plug-in or through a series of plug-ins, which, in fact, is the way that most of Eclipse’s functionalities are implemented.

Figure 3. Example of an Eclipse plug-in extension

4.2	Architecture of the OmniEditor

Each of the functions to be implemented for the OmniEditor will be done through the function that the plug-in is built for. The function calls will be sent to Apache Axis where they are converted into SOAP messages written in XML and will be used to communicate with the web service. The messages are then wrapped in WSDL format so that the web service will be able to interpret them. The web service takes the appropriate action and responds with the requested information. This information is passed onto SOAP, which unwraps the WSDL and converts the message to XML format. The XML message is then converted to Java by Axis and sent to the local editor via the plug-in where the response is extracted. This is illustrated in the diagram below.

SOAP Client

Apache Axis SOAP Server

Web Service

Web Service

## Figure 4. Communication architecture between the OmniEditor

and the local editor (Eclipse)

As stated the OmniEditor will make it possible for multiple users to edit the same document simultaneously. In order to do this, each user’s editor will have to be refreshed whenever a change is made by one of the users to reflect those changes in each user’s editor. This is illustrated in the diagram below.

Figure 5. OmniEditor Architecture

4.3	Eclipse vs. VIM: Justification of choice

Eclipse and VIM are just two of the many editors available on the market. However, for this project our two choices were Eclipse and VIM. We chose Eclipse over Vim for the following reasons:

- The extendible design of Eclipse with plug-ins makes it easy to build on top of Eclipse in order to implement the functions necessary for the OmniEditor.

- There are more online resources and documentation available for Eclipse than for VIM.

- Eclipse has a more user-friendly interface and design than VIM.

- Eclipse is implemented in Java and VIM in C and our team members are more adept at programming in Java.

4.4	Plan of Implementation of the Legacy System with the OmniEditor

The plan to implement OmniEditor with Web Services consists of the following steps:

- The service provider creates the web service that interfaces with exposed Eclipse functions using plug-ins.  The provider deploys the web service in a service container and is made available for invocation over the internet.  It also describes the web service using WSDL, which define the clients and service container identifying the service location (URL), operations (functions), and the RPC-based communication model.

- The service provider registers the WSDL-based service description with a service broker, which is a UDDI registry

- The UDDI registry stores the service description as binding templates and URLs to the WSDLs.

- The service requester (Eclipse) locates the required service by querying the UDDI registry.  The service requester obtains the binding information and the URLs to identify the service provider.

- Eclipse uses the binding information and invokes the service provider.  It then receives the WSDL description for registered services.  Eclipse then creates a client application and establishes a link with the service provider using SOAP messages.

6)	Eclipse and the service provider exchange data and messages by invoking available services in the service container.

5.	Specific requirements

5.1 External Interface Requirements

    - User Interfaces

The screen formats for the set of editing tasks are as specified on the Software System Description.  Function keys and help functions are the same as provided by the legacy editor.

    - Hardware Interfaces

The user interface is screen-oriented.

    - Software Interfaces

The OmniEditor will be built on the existing Eclipse editor, thus the interface will be the same as that of the editor.

5.1.4	Communication Interfaces

The communication protocols that the OmniEditor will use are SOAP (Simple Object Access Protocol), WSDL (Web Service Description Language), and UDDI (Universal Description, Discovering and Integration) standards.  See Architecture for more details.

  - Functional Requirements

    - Upload (From the web service’s perspective)

      - Introduction

The upload function requests the remote service to open a channel with the current editing state of the file, such as the contents of the local text buffer and the position of the cursor in the buffer, to the users/clients.

      - Input

Users will provide the remote service file names.

      - Processing

The process begins when a user chooses the upload function which will inform the remote service to show a list of the files in the default folder.  If the file is in the default folder, the user can select the target file in the list by clicking the file name or by typing the target file name manually.  If the target file is not in the default folder, the user will be able to change folders until the file is found.

      - Output

The file chosen by the user will be loaded to the user’s local machine.  The cursor will be located at the beginning of the file.  An error message will be displayed if the user types an invalid file name manually.

      - Pre-conditions

The web service connection is established.

The file name provided by the user is not empty.

The file with the given file name exists in the service.

      - Post-conditions

An error message about the absence of connection will be prompted to the user if there is no web service connection.

The remote service will upload the file to the user’s machine corresponding to the file name provided by the user.  If an invalid file name is given or the file does not exist in the service, an error message about the nonexistence of the file will be shown to the user.

    - Download (From the web service’s perspective)

      - Introduction

The download function queries the remote service about the editing state of other connected editors, such as the contents of a certain channel and the position of the cursor.  The remote service will download the latest copy of the file from the user.

      - Input

User will provide a file name, which is potentially processed by more than one user, to the remote service.

      - Processing

The user launches the operation by selecting the download function. The function will send a query to the remote service to download a file from the user’s local machine with the file name provided by the user.  If the file is processing by more than one user, the remote service will download the latest version of the file among the users.

      - Output

The remote service will give a message to the user by either displaying that the file with the name specified by the user has been saved or making the user aware of the existence of a newer version of the file.

      - Pre-conditions

The web service connection is established.

The file name given by the user is not empty.

      - Post-conditions

An error message about the absence of connection will be prompted to the user if there is no web service connection.

A message will be shown to the user either the file with the name specified by the user has been saved or there exists a newer version of the file with the same name as the user specifies.

5.2.3 Move

5.2.3.1 Introduction

The user can move the cursor up/down/left/right in the text buffer using the keyboard or an arbitrary cursor position within the text buffer by using a mouse.

      - Input

User provides a keystroke of the directional pad on the keyboard or a mouse click in the text buffer.

      - Processing

The user can move the cursor within the text buffer by pressing either any keystroke of the directional pad on the keyboard or an arbitrary cursor position within the buffer by clicking the mouse at the desired position.

      - Output

The cursor of the text buffer will move correspondingly according to the directional keystroke provided or to the position of the mouse click.

      - Pre-conditions

A non-empty text file is opened.

      - Post-conditions

The new cursor position will move correspondingly according to the directional keystroke provided or to the position of the mouse click.  If the mouse click is outside the text buffer, the cursor will move to the first position of the corresponding row that is clicked.  If an empty text file is opened, then any directional keystroke or arbitrary mouse click provided by the user will not have any effect, which means the cursor position will stay in the beginning of the text buffer.  If the cursor is at the boundaries of the text buffer, the cursor cannot move further in those directions when the user provides those directional keystrokes.

5.2.4 Mark

5.2.4.1 Introduction

The user can mark the cursor for selection.

      - Input

User will provide a cursor position and a click on a mark button that will be integrated into the existing user interface of Eclipse.

      - Processing

The user can perform the operation by moving the cursor position using the move function mentioned above followed by clicking on the mark button.  The remote service is then notified of the marked position.

      - Output

The character at the marking position of the cursor will be highlighted.

      - Pre-conditions

A non-empty text file is opened.

      - Post-conditions

If a non-empty text file is opened, the character at the marking position will be highlighted as long as the marking position is within the text buffer.  If the text file is empty, then there is no change in the text buffer even the mark function is called.

5.2.5 Select

5.2.5.1 Introduction

The user can select a region from the specified marked position to another position.

5.2.5.2 Input

User provides a cursor position indicating the end point of the selected region.

5.2.5.3 Processing

User selects the region by clicking the end point position of the region and then clicks the select button.

5.2.5.4 Output

The selected region will be highlighted in the text buffer if the mark function has been invoked.   Otherwise, only the character at the cursor is highlighted on the user’s screen.

5.2.5.5 Pre-conditions

A non-empty text file is opened.

The end point of the selected region will be within the text buffer.

5.2.5.6 Post-conditions

The selected region will be highlighted in the text buffer if mark function has been called before and the end point of the selected region is chosen within the text buffer.  If the mark function is not called before, then only the character at the end point position will be highlighted.

  - Performance Requirements

The performance of the OmniEditor is not a priority within the confines of this project.  The main priorities are functionality, implementation and correctness.

5.4 	Design constraints

    - Standards compliance

The web service must primarily follow the SOAP, WSDL, and UDDI standards.

    - Hardware limitations

Hardware limitations are limitations already imposed on departmental terminals selected for use of the OmniEditor.  Any visible influence of these limitations on implementation progress of the OmniEditor will be documented.

5.5  Software System Attributes

    - Availability

The system will be available during a time period as specified by the instructor or teaching assistants of the course.

    - Security

The functions described in section 4.2 are restricted to users as defined above.

    - Maintainability

This will be accomplished with the help of CVS and documented updates of progress and changes of the OmniEditor in different stages.  The Spiral Model will also help accomplish this task. See Figure 5 of section 5.

  - Other Requirements

    - Correctness

The functionality works as described in section 4.2.  The input and resulting output will follow the test plan in section 7.

    - Reliability

Increasing the number of editors that communicate through the interoperable interface does not affect the reliability of the system.  The set of operations do not change its intended purpose as new connections incur.  For every editor connected to the same document, there is a 2.5% chance the system will crash.

    - Interoperability

Communication between editors is through web services as described in section 4.1.4.

    - Extensibility

OmniEditor is an extension of the open-source code provided by the Eclipse Foundation.  Eclipse is based on the Java language with a high level of extensibility allowing the OmniEditor to be easily implemented onto the existing code as a plug-in.

    - Responsiveness

The responsiveness of the OmniEditor is dependent on its connection to web services through the internet.  The number of editors connected will affect the responsiveness as well.  More connections will result with slower response time depending on the bandwidth and server of the web service.  However, this is not a primary concern as mentioned in section 4.3.

    - Usability

The OmniEditor will depend greatly on the usability of the Eclipse editor since it will utilize plug-ins.  The plug-ins should allow for little effort in carrying out the functions outlined in section 4.2.  The functionality will be similar to existing operations of Eclipse with the exception of multiple connections to the same document.  This implementation will not affect the usability of Eclipse.  Thus, the effort required to learn, operate, prepare input, and interpret output from OmniEditor will be the same as Eclipse.

6.	Project Plan

  - Introduction

The purpose of this project is to bridge different editors through web services.  This project plan will provide an overview of the approach and organization necessary to achieve this purpose.

  - Process Model

Comparing current software development models, the best one for this project to implement is the Spiral Model (see figure 6).  This model combines elements of both design and prototyping-in-stages, in an effort to combine advantages of top-down and bottom-up concepts.  Each phase starts with a design goal and ends with the software engineer reviewing the progress along the way.  Analysis and engineering efforts are applied to each phase of the project with an eye toward the end goal of the project.

Advantages of the Spiral Model:

- Estimates(i.e. schedules) get more realistic as work progresses

- More able to cope with inevitable changes during development

Disadvantages of the Spiral Model:

- Estimates are harder to create at the beginning because some analysis cannot be done until the stage is going through design

### Figure 6. The Spiral Model that will be used for this project

Deadlines for the project:

Phase A – Requirements Analysis and Legacy Software Understanding –

October 7

Phase B – Web Service component development – November 7

Phase C – Swap and Integrations – December 2

This process model is necessary considering the fact that there is little experience with programming Web Services among the team.  Inevitable changes of thought process and approaches through prototyping will be expected during the development of OmniEditor, thus taking advantage of the Spiral Model concept.

6.3	Project Organization

The tasks for the development of the various OmniEditor phases will be allocated as follows:

Project Leader/Organizer: Diana Wudom (Phase A), Anant Vyas (following phases)

Java Developers: Anant Vyas, Michelle Phillip, Hop Ho, Diana Wudom

Documentation: Ivor Ng, Diana Wudom, Hop Ho

Testing:  Ivor Ng, Michelle Phillip, Anant Vyas

  - Standards, Guidelines, Procedures

Software development is based on the Java language.  As such, the usual Java standards and guidelines will be used in this project to develop OmniEditor.  Software development procedures will be the following:

- Planning/Organizing

- Implementation

- Testing

- Review/Modify

6.5	Management Activities

The Project Leader of each phase will be responsible for the following tasks:

- Allocating specific tasks to team members and setting deadlines for these tasks.

- Ensuring tasks are being done as specified and on time.

- Conducting regular meetings to keep the OmniEditor team updated on project development

6.6	Risks

1. Massive project data loss.

Data loss of any kind during the development of a project can lead to a major setback.  This can occur either by accidental deletion of certain data, system failure, power outages, or other unforeseen causes.

This risk can be easily avoided by frequently backing up data on multiple systems.

2. Team member(s) become absent during project development.

A team member or team member(s) becoming absent during the development of a project leaves the team with less manpower than was available before.  This not only slows down the pace of the project development, but could slow it down so much that finishing within a deadline becomes an impossible task.

This risk can be avoided by starting the project early and working at a pace which, if consistent, would allow the project to be completed early.  This would allow the team to recover if a team member or team members happen to fall ill.

3. Expert of a particular aspect of a project unexpectedly leaves/cannot work on project.

This situation can cause a project’s development to greatly slow down, or even come to a complete standstill.  This all depends on how much exclusive knowledge the missing team member had concerning the section of the project he was working on.

This risk can be avoided by making sure that while individual tasks are assigned to various group members, no one person has exclusive knowledge concerning an entire part of the project, and information of what has been developed is consistently shared throughout the team.

4. Misunderstanding of software specifications.

A misunderstanding of software specifications can lead to development of a project that does not meet the conditions set forth by the client.  This could cause the entire project to be redone, or cancelled altogether.

This risk can be avoided by working closely with the client throughout the entire development of the project so any concerns or misunderstandings concerning the software specifications can be resolved immediately.

5. Development of software becomes unfeasible

During development of a software project, the team may realize that project development cannot continue because the project is unfeasible.

This risk can be avoided by conducting a thorough feasibility analysis before any software development has begun, ensuring that the feasibility of the project is already known beforehand.

6.7	Staffing

Project allocation and deadlines will be the responsibility of the Project Leader.  These allocations will be based on what the Project Leader feels will maximize both productivity and quality.

6.8	Methods and Techniques

- Code development for this project will be done using the Eclipse editor.

- The Organization Modeling Environment (OME) will be used as a general, goal-oriented and/or agent-oriented modeling and analysis tool.  It will provide a clearer link between requirements, specification and architectural design phases of the development of OmniEditor.

- Version control will be done by CVS.

- Testing will be done by JUnit.  This is an open source java testing framework used to write and run repeatable tests.

6.9	Quality Assurance

To ensure maximum quality of service the members of the OmniEditor project development team will carry out the following steps:

- Conduct a preliminary requirements analysis prior to every phase to ensure proper understanding of the task at hand and what is required to carry such a task.

- Work closely with our client to make sure the development of the project is as specified.

- Following the Spiral Model of software development which will ensure our project will be constantly tested and revised until it meets specifications.

- Conduct regular meetings throughout development to ensure each member of the team understands exactly what their responsibilities are, and to get a better understanding of where the project is in development.

6.10	Resources

Each member of the OmniEditor team will be allocated their own personal computer and workspace so that every individual may have the opportunity to work any time they please.  This eliminates the need for waiting to use a computer therefore maximizing productivity.

6.11	Scheduling and Costs

Phase 1 – Understanding a Legacy System 09/10/2004 – 10/07-2004 (28 available days)

09/10/2004 – 09/13/2004 (4 Days)

Phase understanding and task allocations – Team

09/14/2004 – 09/24/2004 (11 Days)

OmniEditor and Legacy System Architecture – Anant, Michelle

Alternatives – Michelle

SRS - Diana

Non-Functional Requirements – Hop

Functional Requirements – Ivor

Feasibility Analysis - Ivor

Project Plan – Anant, Hop

09/25/2004 – 09/27/2004 (3 Days)

Test Plan – Team

09/28/2004 – 10/04/2004 (7 Days)

Integration of Individual Tasks – Team

Proof Reading and Final Revisions – Team

Total Cost – 25 Days

Phase 2 – Module Implementation Phase 10/08/2004 – 11/04/2004 (28 Available Days)

10/08/2004 – 10/11/2004 (4 Days)

Phase understanding and task allocations – Team

10/12/2004 – 10/27/2004 (16 Days)

Develop OmniEditor WS – Anant, Michelle

Testing – Ivor, Michelle, Hop, Diana

Documentation – Diana, Ivor, Hop

10/28/2004 – 11/1/2004 (5 Days)

Eclipse/OmniEditor Communication – Anant, Michelle, Diana, Hop

Testing – Ivor, Michelle, Hop

Documentation – Diana, Ivor, Hop

Presentation - Team

Total Cost – 25 Days

Phase 3 – Swap and Integration Phase 11/05/2004 – 12/02/2004 (28 Available Days)

11/05/2004 – 11/08/2004 (4 Days)

Phase understanding and task allocations – Team

11/09/2004 – 11/10/2004 (3 Days)

Research Other Group’s Projects - Team

Select a Group’s Project - Team

11/10/2004 – 12/02/2004 (18 Days)

Integration with our Code – Anant, Michelle, Diana

Testing – Ivor, Michelle, Hop

Documentation – Diana, Ivor, Hop

Total Cost – 25 Days

  - GANTT Chart

6.13	Change Management

Sudden changes to the project will be dealt with in a formulated manner as 	outlined below.

- The Team Leader will conduct a meeting detailing the changes in the projects.

- The team will then meet with the client to ensure the changes are correctly understood.

- Feasibility and requirements analysis will be re-evaluated with the changes being considered.

- Based on the above a proceed/no proceed decision regarding the project will be made.

- Tasks will be reallocated and schedules will be modified to suit the changes.

  - Delivery

Delivery of the OmniEditor project will be made during various stages of development as specified by the client.

  - Backup Plan for Task Allocations

Considering the risks of working on the OmniEditor project (see Risk Analysis), a backup plan for task allocations is necessary.  The following will happen if certain members of the group become unavailable:

Project Leader / Organizer: Anant Vyas and Diana Wudom share leading responsibilities so if one of them become unavailable, the other person would take over.  Otherwise, the team will work collectively to get objectives done.

Java Developers: During the planning process and implementation, each member of this group is kept up to date with one another so if one or more members become unavailable, then others will know what is going on and can cover for them.

Documentation: The backup plan will be the same strategy as the Java Developers.

Testing: The backup plan will be the same strategy as the Java Developers.

7.	Feasibility Analysis

# 7.1	Technical feasibility

The development team possesses the main part of the necessary technology.  On the client side, the team has the Eclipse development platform in where the plug-ins can be used.  In testing of a particular plug-in, the team can use JUnit to test each piece of the plug-in.  The team has access to WSDL explanations as well as SOAP implementation guidelines and the Axis software.

At this point, these technologies mentioned above are available on the internet and the development team can gain access to them at any time.  Open source technology is still in the blooming stage and there is still room for improvement. On the other hand, more problems about this technology can be expected before the technology is mature enough.

Each team member has experience with coding in the Java language.  However, there is not much technical expertise in creating Web services.  The unfamiliarity of creating Web services is one of the biggest technical issues in the development team, which will affect the progress of the project, such as the delay in implementation.

# 7.2	Schedule feasibility

Although the development team has access to the technology needed to solve the problem of this system, each team member does not have extensive technical expertise in the use of this technology.  In reality, the team may hire someone with such expertise to solve the problem, but this approach is not an option.  Therefore, the team members have to learn how to use these technologies which will affect finishing the assigned tasks before or at the deadline.

There will be a mandatory deadline for each task.  Given the team members’ limited technical expertise, the amount of time to finish an assigned task may be small.  However, the mandatory deadlines will be set earlier than the actual deadline which will make room for some adjustments and last minute details.  This approach will give the development team a higher probability to meet the actual deadline of each part of the project.

# 7.3	Operational feasibility

Since the project is based on Eclipse, users with experience in using this editor will be familiar with the developed product.  The product will work as outlined in the requirements specification.

The management will support the new product if the product performs the way the requirement specification describes.  Part of the role of the end users is testing of the new product which will help to discover bugs or errors.  Users with less familiarity of using the Eclipse editor, such as user who uses VIM, may resist or even not to use the product.

It will only take a short period of time for the end user, including the management level to become familiar with the new product.  The development team will try to provide a better product while keeping the change to the product as minimal as possible.

7.4	Economic feasibility

Benefits

The effectiveness of using web server cannot be measured in monetary value.

Cost

Development cost will be zero since all the technologies can be obtained from the internet.

7.5	Feasibility Matrix

| Feasibility Criteria | Weight | Eclipse | VIM |
| --- | --- | --- | --- |
| Operational Feasibility Functionality Political | 40% | Fully supports the requirement specification. Support by management level Score: 100 | Supports all of the requirement specification. Support by management level Score: 100 |
| Technical Feasibility Technology Expertise | 30% | The open source technology is still in the blooming stage, so errors will be expected. The technology is available from the internet. Team members are more familiar with Java. Training topic will be focus on creating plug-ins. Score: 100 | C language has been used for a long time. The technology is mature enough. This editor also uses open source technology and available from the internet. Team members are not highly comfortable with C. Further training in using and creating plug-ins in C will be needed. Score: 70 |
| Schedule Feasibility | 20% | Less than 6 months* Score: 80 | Less than 12 months* Score: 60 |
| Economic Feasibility | 10% | Technologies can be obtained from the internet. Score: 100 | Technologies can be obtained from the internet. Score: 100 |
| Ranking | 100% | 96 | 83 |

* These figures are an estimation to fully establish the plug-ins (including debugging and testing).  For the purpose of this course, the schedule should be set less than 3 months to meet the course deadline.

8.	Project Estimates

8.1	Pre-Project Estimation

Before this project began, estimations were necessary for planning (See Team Organization).  There were set deadlines given by the professor for each phase so estimations were based on these dates.  Thus, deadlines are estimated to be met with the current plan and resources.  Estimations were created based on the availability and skills that every member of the team has.  Each member of team provided their school schedule to find common times to work on the project.  Skills and experience were determined on the honour system where each member said what they thought were their strengths and weaknesses.  This information was used to allocate resources and to plan the schedule for the project.

# 8.2	Intra Project Estimation

The original estimates of the project have been slightly adjusted.  Schedule changes were made (see Team Organization).  However, there has been no other significant change to the pre-project estimation during Phase B.

8.2.1	Response to the Changes of Requirements

The changes in requirements caused more time to be put in implementation.  This was shown through the changes made to the schedule.  Anant and Michelle focused entirely on implementation even when it was planned that they would work on other portions of the project.  Diana, Hop and Ivor stepped in and covered for the other assigned roles that were given to Anant and Michelle.  Communication was a necessity after these changes in requirements were made.  Documentation and understanding of the OmniEditor needed adjustment and this was provided by constant communication within the team.

8.2.2	Response to Schedule Changes

The scheduling changes had to be confirmed with each member of the team.  Ivor Ng was the member had the biggest issue with a conflicting schedule since he had other obligations like work and other conflicting university courses.  However this was compensated by more time commitments by the rest of the team.  The sacrifice of Ivor spending less time with the project was necessary since the majority of the team could meet while he could not.  During Phase B, Ivor took periodic breaks from his other commitments and used these opportunities to work with the team.  The rest of the team did not have any problems with the adjustments in the schedules.  Overall, the resources of the project were not affected greatly thus the same quality of work expected was still provided.

8.2.3	Update Project Plan Resources

See Project Plan section for any changes.

8.2.4	Anticipate Disasters

See Risks section for any changes.