Part III: Maintenance Plan

III.1 Introduction

Software maintenance encompasses all modifications to a software product after delivery. Therefore, this document is to provide the software developers that are using this package in Phase C an understanding of how this package will be maintained and the approaches that the designers have chose. This document primarily deals with the maintenance for phase C development. It does not cover the plan after Phase C has been delivered to user.

III.2 Corrective Maintenance

Corrective maintenance activity refers to faults and errors found by the software developers in Phase C. An effort has been made by extensive testing to ensure a bug/error free package but some errors are always overlooked. Any errors encountered will have to be documented with an explanation of how the error is encountered and what the error is. The corrective maintenance expert team consisting of Mark Ando and Imran Somji, would be available to quickly fix any errors.

In case of major bugs the full team will meet to deal with the problem in the shortest possible time. In case where there is no simple solution of a problem, the development team would work on finding alternate solutions. This will allow the developers to keep working while the development team seeks for the best solution possible (Preventive Maintenance).

III.3 Adaptive Maintenance

Adaptive Maintenance deals with adapting software to changes in environment. Adaptive maintenance could be very time consuming and is only to be in case of a new and large potential market.

If a new potential market in a different environment existed, the team would have to modify Phase A in order to make it cover the new environment as well. The testing would have to be done again to make sure the product, once completed, works in the new environment as expected.

III.4 Perfective Maintenance

Perfective Maintenance deals with accommodating new or changed user requirements. Perfective maintenance can be very difficult in case of new user requirements. Minor changes could be implemented quickly but would have to be tested extensively to ensure full integration with the rest of the system. Unit and integration testing drivers will have to be extended to deal with the new additions or modifications. It would be imperative to ensure that the new version release is compatible with all past specifications as well as with the new ones.

In case major changes are required to the user requirements, the group would have to determine the time needed to perform such changes. Time permitting; a new requirement specification document would have to be prepared for the users with focus on functional and non functional requirements. Once the user acknowledges the intended changes are in fact what they need, the OmniEditor architecture would have to be developed and implemented. When the implementation is complete, a new set of test cases and drivers will be required to ensure that the user requirements are met. This process can be very time consuming and will only be done in a case where there is no simpler solution available. From past experience, changes to the user requirement can be quite expensive after the release of the package since the development team will be required to start over from phase A and use up a lot of time rebuilding the architecture.

III.5 Preventive Maintenance

Preventive maintenance concerns activities aimed at increasing the system’s maintainability. Some of the approaches taken were “brute forced” in Phase B. These could always be simplified in spare time to make the code more changeable. Any success in preventive maintenance would enable us to respond to any other type of maintenance more effectively. Preventive maintenance group meetings would be done weekly and would be aimed at improving the system’s maintainability.

III.6 Maintenance Approaches and Responsibility

When a request has been made, the request will be classified into the four categories above in order to judge its importance. Since it is possible that the software requires high maintenance, time to comply and meet the request may vary depending on the priority and the request itself. The decision on the priority, classification and the necessity of the maintenance request is made by group consensus within Group 009. After the group meeting, the request is then assigned to the individual(s) who is/are specifically responsible for that type of maintenance. The task distribution between Group 009 is as follows:

- Corrective maintenance: Mark Ando, Imran Somji

- Adaptive maintenance: Elena Yuan, Branko Bulatovic

- Perfective maintenance: All members of Group 009

- Preventive maintenance: Michael Wu

III.7 Contacts

When a change request is viewed as needed, Group 009 will be there to assist and maintain the software to provide developers better utilization of the software and comfort during programming. Group 009 works 24/7 to reply problems or concerns that the developers may have. The contacts for the maintenance members for this software package are as follows:

- Imran Somji: imransomji@hotmail.com

- Michael Wu: pingheng.wu@utoronto.ca

- Mark Ando: mark.ando@gmail.com

- Branko Bulatovic: brankestain@hotmail.com

- Elena Yuan: elenayuan@gmail.com